# Lead-to-Order Workflow (RFI/RFQ/RFP Pipeline)

The system supports several lead workflow versions depending on how the inquiry starts and progresses. For example:

- Informal Query Flow (V1.0): A new lead is created from an informal customer inquiry. The process then sequentially uses RFI → RFQ → RFP steps, followed by bid preparation, order receipt, project execution, billing, and project closure. In other words, it starts broad (gather info), then asks for quotes, then full proposals, before winning and delivering the work.

- RFI-First Flow (V1.1): The process begins with an RFI document (e.g. a formal questionnaire) even before the lead is fully created. Once the RFI response is approved, the lead record is backfilled and the team may proceed to RFQ/RFP if needed, then to bidding and order. This ensures market information is gathered right at the start.

- Direct RFQ Flow (V1.2): The lead skips the RFI stage entirely. We go straight to issuing an RFQ (price quotation request) because the requirements are already clear. A budgetary quote is prepared, followed by the bid/quote, then order and execution. (Note that skipping the RFI can save time but carries risk: without the RFI you “run the risk of engaging vendors whose capabilities don’t match project needs”【26†L1-L4】.)

- Direct RFP Flow (V1.3): The lead starts with a formal RFP/tender (from a portal or email) and skips both RFI and RFQ. The team immediately works on a bid/proposal. After winning, it proceeds to order, execution, billing, and closure.

These flows can be thought of as different “pipelines” through the lead-to-order process. In all cases, the end goal is the same: turn a lead into a closed project. In each flow, the RFI/RFQ/RFP steps align with their usual roles: an RFI gathers high-level market/supplier info, an RFQ requests firm prices for known items, and an RFP solicits detailed solutions for complex needs【23†L53-L60】【25†L314-L322】.

## Decision Rules and Routing Conditions

The system uses workflow rules to decide when a lead moves to the next stage. These rules look at flags (true/false conditions) on the lead record. For example:

- RFI Document Present: If the lead has an RFI document attached (has_rfi_document = true), the lead is routed into the RFI Module for processing. If no RFI is present, that stage is skipped (go straight to RFQ or RFP as applicable).

- RFI Response Approved: Once the RFI Module is completed and the response is approved (rfi_response_approved = true), the lead moves to the RFQ Module.

- RFQ Approved: After preparing an RFQ, once the pricing/budget is approved (rfq_budget_approved = true), the system advances to the RFP/Tender Module.

- Bid Submitted: When a bid or proposal is submitted (bid_submitted = true), it goes into Bid Management tracking.

- Bid Won: If the bid is successful (bid_won = true), the lead enters the Order Acquisition stage.

- Contract Signed: When the sales contract or purchase order is signed (contract_signed = true), it triggers Order Received/Project Start.

- Project Started: Once work actually begins (project_started = true), it enters Project Execution.

- Deliverables Completed: After all work is done (deliverables_completed = true), the lead moves to Invoicing/Billing.

- Final Payment Received: When the final payment is received (final_payment_received = true), the lead is finally closed (Project Closure).

In practice, each transition is enforced by the workflow engine. For example, an automated workflow can route tasks and approvals so that nothing is lost: “intake requests can be routed automatically to the right managers” and each stage only begins once the prior approval exists【19†L422-L431】. This ensures the pipeline flows in order – if one condition isn’t met (e.g. no signed contract), the next stage cannot start.

## Modules and Their Roles

Each stage in the workflow is handled by a specialized module with clear responsibilities:

- Lead Creation Module: This is the entry point. It captures basic information about the opportunity. There are four ways to create a lead:

- Informal Query: A user fills in customer name, contact details and a free-text query. (Lead Source = “Informal Query.”)

- From RFI: The user uploads an RFI document. The system auto-fills fields (customer, scope, timelines) from that doc and sets Lead Source = “RFI.” The RFI record is linked to the lead.

- From RFQ: The user uploads an RFQ (quotation request) document. The system skips the RFI step and creates the lead with Source = “Direct RFQ,” linking the RFQ.

- From RFP/Tender: The user uploads an RFP. The system skips RFI+RFQ and creates the lead with Source = “RFP/Tender,” linking that RFP.

The lead record then drives the workflow based on which documents were provided. (CRM systems often use similar “entry forms” or APIs to create leads from various sources【36†L254-L261】.)

- RFI Module: A Request for Information is used early in the process to gather general information about the project and potential vendors. Its purpose is to explore market capabilities and refine requirements. In this step, the team sends structured questions to the customer or potential suppliers. Responses are collected and evaluated. This pre-qualifies requirements and filters vendors. (As one source explains, an RFI “collects details about suppliers’ capabilities when you’re exploring options” and helps “build a shortlist of qualified suppliers before drafting a detailed RFP”【23†L92-L100】.) After gathering information, the RFI is reviewed and approved before moving on.

- RFQ Module: A Request for Quotation comes next if the requirements are clearly defined. In the RFQ stage we ask for firm prices/terms. The team prepares detailed specifications (quantities, features, timelines) and sends them to selected suppliers or generates a quote for the customer. The RFQ focuses on cost and delivery terms. According to best practices, an RFQ “requires precise specifications… to ensure apples-to-apples comparisons”【7†L204-L212】. The prices and bids returned here form the basis for a bid or contract. Once the RFQ details are reviewed and budget approved, we move to the next stage.

- RFP/Tender Module: A Request for Proposal (or formal tender) is used for more complex needs or when a full solution is required. In the RFP stage, the team publishes the project scope, evaluation criteria, and submission guidelines, inviting suppliers to propose how they would deliver the solution. This goes beyond pricing; suppliers outline approach, methodologies, timelines, and added value. For example, an RFP “goes beyond pricing to evaluate quality, methodology, compliance, and long-term value”【7†L226-L234】. The proposals returned in this phase are scored and reviewed. (Eyvo’s e-procurement guide notes that in an RFP “interested suppliers can register… download the full RFP docs and submit a bid”【34†L64-L72】.)

- Bid Management: This is an internal process where the company prepares and tracks the bid or proposal response. At this stage, all the work done so far (RFI/RFQ/RFP responses) is consolidated into the final offer. A dedicated bid team coordinates inputs (technical, legal, finance) and ensures the proposal is well-organized and on time. In other words, bid management “is how companies create and send in winning proposals” by planning content and collaboration【9†L71-L79】. Effective bid management makes proposals “clear, timely, and convincing” and improves win rates【9†L82-L85】. The team also handles the “bid/no-bid” decision and any negotiations. Once the bid is submitted to the customer, this stage is complete.

- Order Acquisition: After a bid is won (bid_won), this stage converts the win into an order/contract. It involves finalising terms, signing contracts or purchase orders with the customer. (Think of it as turning the accepted proposal into a binding deal.) The system tracks that the order/contract is signed (contract_signed) before proceeding.

- Order Receipt: Once the contract is in place, the system marks the order as received and the project is ready to start. In practice this might involve checking that all approvals are done and the project schedule is set (project_started).

- Project Execution: This stage is the actual delivery of the work. The project team executes the tasks defined in the contract: developing, installing, building, or otherwise fulfilling the project scope. Progress is tracked (often via project management tools) to ensure milestones and deliverables are completed. (Project closure best practices note that deliverables must be formally accepted by the client before closing【29†L250-L258】.)

- Invoice/Billing: After deliverables are completed, the finance team issues invoices to the customer. This module handles generating bills according to the contract terms, applying any approvals, and tracking payments.

- Project Closure: This final phase wraps everything up. It verifies that all work is done, all deliverables are accepted, and all invoices are paid. The project manager finalises paperwork, releases resources, and documents lessons learned. In best practice, closure means ensuring “the client… has accepted the project deliverables” and all contracts/invoices are settled【29†L250-L258】【29†L362-L370】. Only when the final payment is received (final_payment_received) is the project marked closed in the system.

## Example Lead Journey

Scenario: A potential customer, ACME Corp, sends an informal email asking about a new software solution.

- Lead creation: The sales rep creates a new Lead from this “Informal Query” (no RFI/RFP doc yet). The rep fills in ACME’s name, contact details, and description of the inquiry.

- RFI step: The rep needs more specifics, so they prepare an RFI questionnaire asking ACME about their exact requirements and timeline. ACME completes the RFI form and returns it. The sales team reviews it and approves the response.

- RFQ step: Now ACME’s needs are defined, so the team assembles an RFQ: they list required software modules, quantities, and delivery dates. They send this RFQ to several vendors (or if they supply directly, they prepare an internal cost estimate). Vendors return price quotes. The rep reviews and selects a pricing/budget plan, which is approved internally.

- Bid preparation (RFP): Because the project involves custom integration, ACME wants a full proposal. The team creates an RFP response (the “bid”) detailing their technical approach, timeline, and final price. A bid manager coordinates inputs from engineering, finance, and legal to compile a professional proposal document. The bid is submitted to ACME by the deadline.

- Order: ACME likes the proposal and issues a Purchase Order. The bid_won flag is set, and a contract is signed (contract_signed). The system moves the Lead into Order Acquisition.

- Project execution: The team schedules the project kick-off (project_started) and then carries out the work: designing and building the software. Progress milestones are completed one by one.

- Billing: As parts of the project finish, invoices are sent according to the payment schedule. The final invoice is sent when all deliverables are complete (deliverables_completed).

- Closure: ACME pays the final invoice (final_payment_received). The project manager confirms ACME has accepted everything, closes any supplier contracts, and releases the project team. The Lead is marked “Closed”.

Throughout this journey, each stage only began after the previous one was done and approved. This example shows the full “Informal Query” flow, but if ACME had sent an RFP document at the start, the process would have jumped straight into bid/RFP preparation (skipping the RFI/RFQ parts).

## Tips for Implementation and Optimization

- Use standardized templates and libraries. Adopt consistent RFI/RFQ/RFP forms so that every lead’s data is captured in the same way. As procurement experts note, “standardized RFI templates” and a centralized library of RFx documents ensure teams ask the right questions and avoid errors or duplication【19†L393-L402】. Version control and naming conventions (e.g. document IDs) prevent confusion when multiple documents exist.

- Automate workflow routing. Configure the system so that as soon as one step is complete (and its approval flag is true), the next task is automatically assigned to the right person. Modern platforms can “route requests automatically to the right managers” and enforce approval paths【19†L422-L431】. This eliminates email chasing and missed handoffs. Use workflow rules (like those above) to skip or include steps based on lead data (e.g. skip RFI if no RFI doc).

- Integrate CRM/CPQ tools. Connect your lead system with CRM, quoting (CPQ), and order management tools so data flows seamlessly. Studies show companies with integrated lead-to-order processes close deals 15–20% faster on average and produce quotes much quicker【13†L90-L99】【36†L209-L213】. For example, CPQ software can reduce quote preparation time by 40–60%【36†L209-L213】. Linking these systems means product info, pricing rules and customer data don’t have to be re-entered at each stage, reducing errors and delays.

- Enforce review checkpoints. At each stage, require an approval before moving on. For instance, don’t allow an RFQ to proceed until an RFI is approved (if one exists). These checkpoints ensure quality and that everyone is aligned. For sensitive procurements, keeping an audit trail (who approved what and when) is important for compliance【19†L399-L407】.

- Monitor metrics and bottlenecks. Track how many leads are in each stage and how long they stay there. Dashboards on “workflow throughput” and cycle times can highlight delays (e.g. many leads stuck in Bid Management might indicate a resourcing issue). Make it easy for managers to see if any transition rule is blocking progress.

- Involve stakeholders early. Include technical, legal, and finance teams in RFI/RFP design so requirements and evaluation criteria are clear upfront. This prevents scope creep and misaligned expectations later. An RFI stage is very useful here: skipping it risks “stakeholder misalignment on needs” and rushed RFPs【26†L1-L4】.

- Continuous improvement. After each closed project, document lessons learned (what went well, what caused delays). Over time, update the templates and workflow rules. Many organizations treat each RFI/RFP event as a chance to “capture learnings” for future bids【23†L109-L117】.

By following these steps and best practices, the workflow can be smooth, repeatable, and efficient. Citations for general practices are given above for reference: in particular, sources note that skipping stages (like RFI) can jeopardize outcomes【26†L1-L4】, while automated, connected workflows greatly improve speed and accuracy【13†L90-L99】【19†L422-L431】.

9:47 pm, 22/6/2026] Vivek Singh BEL: Workflow Version 1.0: "Informal Query Flow" Lead → RFI → RFQ → RFP → Bid → Order → Execution → Billing → Closure Workflow Version 1.1: "RFI-First Flow" RFI → Lead (backfilled) → RFI Response → [RFQ?] → [RFP?] → Bid → Order... Workflow Version 1.2: "Direct RFQ Flow" Lead → RFQ (skip RFI) → Budgetary Quote → Bid → Order... Workflow Version 1.3: "Direct RFP Flow" Lead → RFP/Tender (skip RFI+RFQ) → Bidding → Order... [9:47 pm, 22/6/2026] Vivek Singh BEL: Lead Approved ↓ [Workflow Routing Rule: has_rfi_document = true] RFI Module ↓ [Workflow Routing Rule: rfi_response_approved = true] RFQ Module ↓ [Workflow Routing Rule: rfq_budget_approved = true] RFP/Tender Module ↓ [Workflow Routing Rule: bid_submitted = true] Bid Management ↓ [Workflow Routing Rule: bid_won = true] Order Acquisition ↓ [Workflow Routing Rule: contract_signed = true] Order Receive ↓ [Workflow Routing Rule: project_started = true] Project Execution ↓ [Workflow Routing Rule: deliverables_completed = true] Invoice/Billing ↓ [Workflow Routing Rule: final_payment_received = true] Project Closure [9:47 pm, 22/6/2026] Vivek Singh BEL: Lead Creation Module ├── Entry Point 1: "Create from Informal Query" │ ├── Form: Customer Name, Query Text, Contact Details │ └── Auto-assign: Lead Source = "Informal Query" │ ├── Entry Point 2: "Create from RFI" │ ├── Upload RFI Document │ ├── Auto-backfill: Lead details from RFI (customer, scope, timeline) │ └── Auto-assign: Lead Source = "RFI", RFI Module ID = [linked] │ ├── Entry Point 3: "Create from RFQ" │ ├── Upload RFQ Document │ ├── Skip RFI step (RFI module = null) │ └── Auto-assign: Lead Source = "Direct RFQ", RFQ Module ID = [linked] │ └── Entry Point 4: "Create from RFP/Tender" ├── Upload RFP Document (from portal/email) ├── Skip RFI+RFQ steps └── Auto-assign: Lead Source = "Portal RFP", RFP Module ID = [linked] Explain this in detail and in simple words with example wherever necessary

This workflow is basically a business opportunity lifecycle — it shows how a customer enquiry (lead) moves step-by-step until the company either wins the order and completes the project, or loses/closes the lead.

Think of it like this:

Customer asks for something → Company understands requirement → Gives quotation/proposal → Participates in bidding → Wins/loses → If won, execute project and collect payment.

Your BEL workflow automates this using a Workflow Assignment Engine (described in your SRS) so every stage has approvals, routing rules, task assignment, audit history, etc.

First understand the documents

1. Lead

A potential business opportunity.

Example:
Indian Railways contacts BEL saying:

“We need surveillance systems for 50 stations.”

This becomes a Lead.

2. RFI (Request for Information)

Customer is collecting information before buying.

They ask:

- What products do you have?

- Can you deliver in 3 months?

- Do you support AI analytics?

Example:
Railways asks BEL:

“Please share technical capability of surveillance system.”

No pricing yet.

3. RFQ (Request for Quotation)

Customer already knows requirement and wants price quotation.

Example:

“Quote price for 500 cameras, storage servers, installation.”

Now pricing matters.

4. RFP / Tender

Customer wants full proposal, often formal tender.

Includes:

- Technical proposal

- Commercial proposal

- Compliance documents

- Eligibility criteria

Example:
Government tender worth ₹20 crore.

5. Bid

BEL submits final bid competing against other companies.

Example competitors:

- BEL

- L&T

- Tata Advanced Systems

6. Order

Customer selects BEL.

Purchase order / contract issued.

7. Execution

Actual project work.

Example:

- Install cameras

- Configure software

- Testing

8. Billing

Invoice raised.

Example:
BEL bills ₹18 crore.

9. Closure

Project finished, payment received, lead closed.

Workflow Version 1.0 — Simple Linear Flow

Vivek’s first version:

Lead → RFI → RFQ → RFP → Bid → Order → Execution → Billing → Closure

Meaning every opportunity goes through all stages.

Example:

Customer enquiry → asks info → asks quote → issues tender → BEL bids → wins → project done

Problem?

Not every customer follows all steps.

Some customers directly send RFQ.
Some directly publish Tender.

So workflow became smarter.

Workflow Version 1.1 — RFI First Flow

Flow:

RFI → Lead → RFI Response → RFQ? → RFP? → Bid → Order

Here the process starts directly from RFI.

Example:

Customer emails BEL:

“Send technical details for drone radar.”

System automatically creates:

- Lead

- RFI module linked to lead

After response:

Decision:

- Did customer ask quotation?

- Did customer release tender?

Then workflow routes accordingly.

Workflow Version 1.2 — Direct RFQ Flow

Flow:

Lead → RFQ → Budget Quote → Bid → Order

Used when customer skips RFI.

Example:

Customer already knows product and asks:

“Give price for 20 radars.”

No information stage.

System skips RFI.

Workflow Version 1.3 — Direct RFP Flow

Flow:

Lead → RFP/Tender → Bid → Order

Example:
BEL sees tender on government portal.

Customer never contacted BEL before.

Direct tender available.

So:

- No RFI

- No RFQ

Jump straight to tender.

Why multiple workflow versions?

Because real business is messy.

Some customers:

- ask only information

- ask only price

- publish direct tenders

A rigid workflow fails.

So system uses conditional routing.

Now the diagram step by step

I’ll explain each box.

A: Lead Created

Starting point.

Example:
Sales team creates lead:

| Field | Value |
| --- | --- |
| Customer | Railways |
| Project | CCTV |
| Value | ₹20 Cr |

Then system checks next condition.

B: Has RFI Document?

Decision box.

Question:

Did customer provide RFI?

Possible answers:

Yes

Go to C.

No

Go to D.

C: RFI Module

RFI document stored and processed.

Team prepares response:

- technical specs

- capability documents

- brochures

Then approval needed.

I: RFI Response Approved?

Manager reviews response.

Possible:

Yes

Proceed

No

Go to K

K: Return for Clarification

Manager says:

Add missing technical details.

Engineer updates and resubmits.

This loop improves quality.

This corresponds to Approve / Reject / Return for Clarification in SRS.

J: Has RFQ Document?

After RFI response customer may send RFQ.

Question:

Did customer request quotation?

Yes

Go to RFQ/Bid path

No

May wait or move elsewhere

D: Has RFQ Document?

If no RFI, system asks:

Did customer directly send RFQ?

Yes → E

No → F

E: RFQ Module (Skip RFI)

Direct quotation stage.

Example RFQ:

| Item | Qty |
| --- | --- |
| Radar | 10 |
| Server | 2 |

Sales prepares budgetary quote.

N: RFQ Budget Approved?

Finance/commercial approval.

Question:

Can BEL quote this price?

Example:
Cost = ₹8 crore
Selling price = ₹10 crore
Margin acceptable?

Yes → P Bid Management

No → O

O: Return for Revision

Finance says:

Price too low. Revise quotation.

Sales modifies quote.

F: Has RFP Document?

If no RFI and no RFQ:

Check tender.

Yes → G

No → H

H: Wait for Customer Documents

Nothing to process.

Lead stays pending.

Example:
Customer said:

Tender will release next month.

System waits.

G: RFP/Tender Module

Tender uploaded.

Documents may include:

- eligibility criteria

- technical compliance

- EMD

- submission deadline

BEL decides whether to participate.

M: Wait for RFQ/RFP

Another waiting state.

Used when lead exists but documents not yet available.

P: Bid Management

This is a major stage.

BEL prepares final bid.

Includes:

Technical bid

- specifications

- compliance matrix

Commercial bid

- final pricing

Legal documents

- certificates

- tax docs

- experience proofs

This is where competitors also participate.

Q: Bid Won?

Decision:

Did BEL win?

Yes → R

No → S

S: Lead Closed – Lost

Opportunity lost.

Reasons:

- competitor cheaper

- technical rejection

- customer cancelled tender

Lead closed.

R: Order Acquisition

Customer selects BEL.

Contract negotiation begins.

Includes:

- payment terms

- delivery timeline

- warranty

T: Order Receive

Purchase order received.

Example:
PO Number: BEL/2026/154

Now order officially confirmed.

U: Project Execution

Actual implementation.

Example:
Install surveillance system in stations.

Tasks:

- procurement

- manufacturing

- deployment

- testing

V: Invoice / Billing

Finance raises invoices.

Example:

- 30% advance

- 40% mid milestone

- 30% final payment

W: Project Closure

Final stage.

Conditions:

- deliverables completed

- payment received

- customer signoff

Project closed.

Workflow Routing Rules

These are automatic rules controlling movement.

Example:

if has_rfi_document = true
   move to RFI module

Example 2:

if rfq_budget_approved = true
   move to Bid

This is called Conditional Transition in SRS.
The engine evaluates conditions and routes automatically.

Lead Creation Module (4 Entry Points)

This is important.

A lead can start from 4 places.

Entry Point 1 — Informal Query

Customer simply contacts sales.

Example:
Phone call / email / WhatsApp.

Fields:

- customer name

- contact details

- requirement text

Example:

Need anti-drone system

Lead source = Informal Query

Entry Point 2 — Create from RFI

Customer directly sends RFI document.

System extracts:

- customer

- scope

- timeline

Lead auto-created.

Example:
RFI PDF uploaded.

Lead filled automatically.

Entry Point 3 — Create from RFQ

Customer sends quotation request.

Example:

Quote for 100 communication radios

System:

- creates lead

- skips RFI

- links RFQ

Entry Point 4 — Create from RFP/Tender

Government tender from portal.

Example:
Tender from Ministry of Defence.

System:

- uploads tender

- creates lead

- skips RFI and RFQ

Real-world Example (Full)

Suppose Indian Navy needs drone detection system.

Case 1: Complete Flow

- Navy asks technical capability → RFI

- BEL responds

- Navy asks price → RFQ

- Navy releases tender → RFP

- BEL submits bid

- BEL wins

- Order received

- System delivered

- Billing

- Closure

Case 2: Direct RFQ

Customer already knows product.

Flow:
Lead → RFQ → Bid → Order

Case 3: Direct Tender

BEL finds tender online.

Flow:
Lead → Tender → Bid → Order

Why this workflow engine is powerful

According to the SRS, the engine provides:

Automatic Assignment

Assign task to correct team.

Example:
RFQ → Sales team
Tender → Bid team

Approval Workflow

Manager approvals before moving.

Example:
Budget approval needed.

SLA Monitoring

Track deadlines.

Example:
Tender response due in 48 hrs.

Escalation

If deadline missed:

- notify manager

- notify department head

Audit History

Every action stored.

Example:
Who approved? When?

In one sentence

This whole system is an intelligent workflow engine for BEL that automatically routes business opportunities (Lead/RFI/RFQ/RFP) through approvals, bidding, order processing, project execution, billing, and closure depending on available documents and business rules.